## Slide 1
Auto Care Wrapped
Phase 1 Architecture Review — Static JSON launch on my.autocare.org

## Slide 2
Agenda
Phase 1 scope and what we are deferring
Architecture: SPA, API, Impexium SSO, static JSON
Data model and 7-company launch cohort
Deployment and embed on my.autocare.org
Open questions we need answered to ship Phase 1
Owners, decisions, and next steps

## Slide 3
Phase 1 scope

## Slide 4
What Phase 1 delivers
Interactive Wrapped experience embedded on my.autocare.org
Impexium SSO — members see their company report after login
Backend API serves one JSON report per company from static files
7 launch companies with real (manually entered) metrics
Factbook metrics hardcoded in JSON until Factbook API exists
Same JSON contract we will use when Snowflake goes live

## Slide 5
What Phase 1 does NOT include
Live Snowflake queries (Phase 2)
Factbook API integration (Phase 2)
Self-service report generation for all members
Client-side company ID selection (security risk — never allowed)
Changes to Impexium core — link or embed only

## Slide 6
Architecture

## Slide 7
System components
Wrapped SPA — React/Vite static build (`npm run build` → `dist/`)
API layer — `GET /api/wrapped/report` + health check
Impexium / my.autocare.org — SSO, session, portal embed
Static JSON files — one file per company in launch cohort
Future: Snowflake secure view + Factbook API (same JSON out)

## Slide 8
Phase 1 request flow
Member visits
my.autocare.org/wrapped
→
Impexium SSO
(session cookie)
→
Wrapped SPA
(React static build)
→
GET /api/wrapped/report
(JSON file lookup)
Key point: The browser never reads JSON files directly. SSO determines company ID; the API returns the matching static JSON.
Phase 2 swap: Replace file lookup with Snowflake query — same JSON response shape, no SPA changes.

## Slide 9
Security model
Company ID comes from SSO session only — never from the browser
API validates session before returning any report
Companies not in launch cohort receive HTTP 404
Snowflake credentials stay server-side (Phase 2)
Same-origin API preferred: `/api/wrapped/report` with session cookie

## Slide 10
Static JSON data

## Slide 11
Why static JSON for launch?
Ship on my.autocare.org without waiting for Snowflake pipeline
Validate UX, copy, and embed with real company metrics
Developer converts CSV/JSON → one file per company
API contract is frozen — Snowflake replaces file read later
Artifacts: `example.wrapped-report.json`, CSV template, TypeScript types

## Slide 12
JSON report sections
Section | Launch source | Phase 2 source | Notes
company | Static JSON | Snowflake | ID must match Impexium org
journey | Static JSON | Snowflake | Includes community names list
events | Static JSON | Snowflake | webinarCount = total webinars
products | Static JSON | Snowflake | TrendLens, DemandIndex, Academy
factbook | Hardcoded JSON | Factbook API | Separate source at launch
standards | Static JSON | Snowflake | Subscribed products, not missing

## Slide 13
7-company launch cohort
Confirm Impexium org ID for each company → `company.id`
One JSON file per company (e.g. `dayco-inc.json`)
Fill metrics from internal data / stakeholder spreadsheet
Factbook block entered manually per company
API maps authenticated org → correct JSON file
All other members: friendly “report not available” (404)

## Slide 14
Deployment on my.autocare.org

## Slide 15
Hosting model
Deploy SPA static files to agreed path (e.g. `/wrapped/`)
Configure SPA fallback so client routes work on refresh
API hosted on same domain or trusted subdomain (cookie/SSO)
Impexium portal: link or iframe to Wrapped URL
No GitHub → Impexium deploy — separate hosting for `dist/`
Staging environment before production cutover

## Slide 16
Questions to answer

## Slide 17
Infrastructure & hosting
What is the production URL? (e.g. `my.autocare.org/wrapped`)
Who deploys the SPA static build and who owns the server?
Where does `GET /api/wrapped/report` run — existing API service or new?
Do we need a subpath base URL config (`/wrapped/`)?
What is the staging URL and who provisions it?
SPA fallback and cache headers — any CDN or WAF rules?
Owner: Auto Care Infrastructure

## Slide 18
Impexium SSO & embed
How do we embed Wrapped in my.autocare.org — new nav link, iframe, or standalone URL?
What SSO protocol is in use (OAuth2, SAML, OpenID Connect)?
What claim gives us the company/org ID after login?
Does org ID match our JSON `company.id` naming?
Session model: shared cookie domain or token exchange via BFF?
Redirect URLs to register for dev, staging, and production?
Org-level access only — any user-level restrictions?
Owner: Impexium / re:members

## Slide 19
API & static JSON data
Who builds the Phase 1 API that reads JSON files by org ID?
Where do JSON files live in deployment (filesystem, blob, config repo)?
How do we update JSON without redeploying the SPA?
404 vs empty report for companies outside the 7-company cohort?
Who provides verified metrics for each launch company?
Process to correct data if a member disputes a number?
Owner: Development + Data team

## Slide 20
Content, QA & sign-off
Who approves copy variants (zero events, low/high engagement)?
Which 7 companies are in the launch cohort — names and Impexium IDs?
UAT plan: who tests each company scenario before go-live?
Performance target for report API (e.g. < 2s)?
Marketing/comms plan for launch announcement?
Rollback plan if SSO or API fails in production?
Owner: Product + Marketing

## Slide 21
Decisions & owners
Decision | Owner | Target date | Status
Production URL & hosting path |  |  | Open
SSO claim → company ID mapping |  |  | Open
Phase 1 API owner |  |  | Open
7 launch companies + JSON data |  |  | Open
Impexium embed / nav link |  |  | Open
Staging UAT sign-off |  |  | Open

## Slide 22
Phase 1 → Phase 2 path
Phase 1: SSO + API reads static JSON files
Phase 2: API queries Snowflake secure view, same JSON shape
Phase 2: Factbook API replaces hardcoded factbook block
Frontend unchanged between phases
Discovery docs: snowflake-column-mapping.md, discovery-checklist.md

## Slide 23
Artifacts in repo (share with team)
SPA: React/Vite app — `npm run build` produces deployable `dist/`
JSON example: `data/reports/example.wrapped-report.json`
CSV template: `docs/wrapped-report-data-template.csv`
Types: `src/types/wrappedReport.ts`
Reference mock API: `server/mock-api.ts`
Architecture brief: `docs/architecture-brief.html`

## Slide 24
Discussion
Capture owners and dates for each open question before we leave the room.